**Sprint planning**

**User story: Create account**

* Sprint’s goal

delivering the sign up & sign in features for the new user that is contain username and password for sign in and username, Email, Password, country for sign up

* Team capacity

5 members for delivering these features, assuming 6 hours per a day in two weeks sprint

Then the total capacity is 6\*4\*10 = 240 hours.

* Product backlog item

As a new user I want to create a personal account so that I can get features for logged in user

* Assign tasks to team members

Backend side assigns to tow developer that are responsible for choose the appropriate way to design and develop the code and database for sign in & sign up features

One developer for frontend to create static web page for sign in & sign up features

One testing individual for testing features before deploying it to the production